PROCUREMENT /PROJECT PROGRESS

| Project Details |  |
| --- | --- |
| Year: | 2025 |
| Parent Department: | Fingal County Council - Economic Enterprise and Tourism |
| Name of Contracting Body: | Fingal County Council |
| Name of Project/Description: | Public Realm & redevelopment works at Quay St. Balbriggan FCC/052/22 |
| Procurement Details |  |
| Advertisement Date: | 09/10/2023 |
| Tender Advertised in: | eTenders - 239982 |
| Awarded to: | John Craddock Ltd |
| EU Contract Award Notice Date: | 24/04/2024 |
| Contract Price: | €16,378,905 |
| Progress |  |
| Start Date: 04/06/2024 |  |
| Expected Date of Completion per Contract: | 23/11/2026 |
| Spend in Year under Review: | €9,593,238 |
| Cumulative Spend to End of Year: | €4,203,648 |
| Projected Final Cost: | €13,796,886 |
| Value of Contract Variations: |  |

| Date of Completion: | November 2026 |
| --- | --- |
| Outputs |  |
| Expected Output on Completion | Public realm redevelopment and associated works at Quay Street Balbriggan |
| Output Achieved to date | Project is currently on site. |

PROCUREMENT /PROJECT PROGRESS

| Project Details |  |
| --- | --- |
| Year: | 2025 |
| Parent Department: | Fingal County Council - Housing |
| Name of Contracting Body: | Fingal County Council |
| Name of Project/Description: | Multi Unit Residential Development Seatown Rd, Swords FCC/010/23 |
| Procurement Details |  |
| Advertisement Date: | 24/11/2023 |
| Tender Advertised in: | eTenders - 1812237 |
| Awarded to: | Duggan Brothers Contractors |
| EU Contract Award Notice Date: | 17/06/2024 |
| Contract Price: | €17,724,000 |
| Progress |  |
| Start Date: 01/11/2024 |  |
| Expected Date of Completion per Contract: | 30/09/2027 |
| Spend in Year under Review: | €8,125,031 |
| Cumulative Spend to End of Year: | €8,483,167 |
| Projected Final Cost: | €20,116,740 |
| Value of Contract Variations: |  |

| Date of Completion: | September 2027 |
| --- | --- |
| Outputs |  |
| Expected Output on Completion | Multi Unit Residential Development Seatown Rd, Swords |
| Output Achieved to date | Project is currently on site. |

PROCUREMENT /PROJECT PROGRESS

| Project Details |  |
| --- | --- |
| Year: | 2025 |
| Parent Department: | Fingal County Council - Economic Enterprise and Tourism |
| Name of Contracting Body: | Fingal County Council |
| Name of Project/Description: | Swords Cultural Quarter FCC/010/23 |
| Procurement Details |  |
| Advertisement Date: | 24/11/2023 |
| Tender Advertised in: | eTenders - 1812237 |
| Awarded to: | Duggan Brothers Contractors |
| EU Contract Award Notice Date: | 17/06/2024 |
| Contract Price: | €45,688,305 |
| Progress |  |
| Start Date: 01/08/2024 |  |
| Expected Date of Completion per Contract: | 30/09/2027 |
| Spend in Year under Review: | €12,409,266 |
| Cumulative Spend to End of Year: | €15,934,729 |
| Projected Final Cost: | €51,399,343 |
| Value of Contract Variations: |  |

| Date of Completion: | September 2027 |
| --- | --- |
| Outputs |  |
| Expected Output on Completion | Construction of Swords Civic and Cultural Quarter |
| Output Achieved to date | Project is currently on site. |

PROCUREMENT /PROJECT PROGRESS

| Project Details |  |
| --- | --- |
| Year: | 2025 |
| Parent Department: | Fingal County Council - Planning & Strategic Infrastructure |
| Name of Contracting Body: | Fingal County Council |
| Name of Project/Description: | Construction of new distributor road from Ongar to Barnhill, Dublin 15 FCC/386/22 |
| Procurement Details |  |
| Advertisement Date: | 18/04/2023 |
| Tender Advertised in: | eTenders - 229922 |
| Awarded to: | BAM Civil Limited |
| EU Contract Award Notice Date: | 15/08/2023 |
| Contract Price: | €16,823,244 |
| Progress |  |
| Start Date: 15/09/2023 |  |
| Expected Date of Completion per Contract: | 31/12/2027 |
| Spend in Year under Review: | €8,676,681 |
| Cumulative Spend to End of Year: | €18,883,311 |
| Projected Final Cost: | €21,281,250 |
| Value of Contract Variations: | €1,750,000 |

| Date of Completion: | Project is currently on site. |
| --- | --- |
| Outputs |  |
| Expected Output on Completion | 1.8km of road, footpath and cycle facilities from the Ongar Roundabout to Barberstown Lane South and includes the provision of a new road crossing of the Dunboyne railway line. |
| Output Achieved to date | Project is currently on site. |

PROCUREMENT /PROJECT PROGRESS

| Project Details |  |
| --- | --- |
| Year: | 2025 |
| Parent Department: | Fingal County Council - Planning & Strategic Infrastructure |
| Name of Contracting Body: | Fingal County Council |
| Name of Project/Description: | Construction of the Snugborough Interchange Upgrade FCC 084 19 |
| Procurement Details |  |
| Advertisement Date: | 04/07/2019 |
| Tender Advertised in: | eTenders - 153538 |
| Awarded to: | BAM Civil Limited |
| EU Contract Award Notice Date: | 08/02/2021 |
| Contract Price: | €13,942,384 |
| Progress |  |
| Start Date: 24/02/2021 |  |
| Expected Date of Completion per Contract: | 31/12/2026 |
| Spend in Year under Review: | €1,779,105 |
| Cumulative Spend to End of Year: | €20,189,536 |
| Projected Final Cost: | €20,770,500 |
| Value of Contract Variations: | €4,300,000 |

| Date of Completion: | Project is currently on site. |
| --- | --- |
| Outputs |  |
| Expected Output on Completion | 2km new roads and cycle tracks, one new bridge, two new pedestrian underpasses |
| Output Achieved to date | Project is currently on site. |

PROCUREMENT /PROJECT PROGRESS

| Project Details |  |
| --- | --- |
| Year: | 2025 |
| Parent Department: | Fingal County Council - Housing |
| Name of Contracting Body: | Fingal County Council |
| Name of Project/Description: | Design, Construction, Delivery & Sale of a mixed tenure Mooretown FCC/237/24 |
| Procurement Details |  |
| Advertisement Date: | 02/08/2024 |
| Tender Advertised in: | eTenders - 3271924 |
| Awarded to: | Glenveagh Living Limited |
| EU Contract Award Notice Date: | 29/11/2024 |
| Contract Price: | €52,893,000 |
| Progress |  |
| Start Date: 17/12/2024 |  |
| Expected Date of Completion per Contract: | 30/04/2027 Substantial Completion |
| Spend in Year under Review: | €7,489,671 |
| Cumulative Spend to End of Year: | €7,489,671 |
| Projected Final Cost: | €60,033,555 |
| Value of Contract Variations: |  |

| Date of Completion: | Project is currently on site. |
| --- | --- |
| Outputs |  |
| Expected Output on Completion | Development of 123 no. social units and associated site development works at Mooretown, Swords, Co. Dublin. |
| Output Achieved to date | Project is currently on site. |

PROCUREMENT /PROJECT PROGRESS

| Project Details |  |
| --- | --- |
| Year: | 2025 |
| Parent Department: | Fingal County Council - Housing |
| Name of Contracting Body: | Fingal County Council |
| Name of Project/Description: | Design and Construction of 57 No. Apartments and Associated Works at Holywell |
| Procurement Details |  |
| Advertisement Date: | 12/03/2024 |
| Tender Advertised in: | eTenders - 3234174 |
| Awarded to: | Vision Contracting Limited |
| EU Contract Award Notice Date: | 18/11/2024 |
| Contract Price: | €16,236,134 |
| Progress |  |
| Start Date: 17/01/2025 |  |
| Expected Date of Completion per Contract: | 31/12/2027 |
| Spend in Year under Review: | €12,870,948 |
| Cumulative Spend to End of Year: | €12,870,948 |
| Projected Final Cost: | €17,697,386 |
| Value of Contract Variations: |  |

| Date of Completion: | Project is currently on site. |
| --- | --- |
| Outputs |  |
| Expected Output on Completion | Design and Construction of 57 No. Apartments and Associated Works at Holywell |
| Output Achieved to date | Project is currently on site. |